|  | Minutes of Meeting |
| --- | --- |

| Meeting Title | Onboarding Flow Development, Meeting Intelligence Agent, and Q3 Budget Review |
| --- | --- |
| Date | 2026-06-04 |
| Prepared By | Meeting Intelligence Agent |

Attendees

• Sarah - InnoVentures
• Anas Al Ali (Director of Business) - InnoVentures
• Amar - InnoVentures

Agenda

• New onboarding flow wireframe revisions and developer handoff

• Meeting intelligence agent proof of concept

• Q3 budget review submission deadline

Discussion Points

• The onboarding flow wireframe has been completed and reviewed by the design team. Mobile layout feedback requires one additional revision cycle. Sarah will deliver the revised wireframe to developers by Thursday, with an estimated turnaround of three to four days.

• Anas Al Ali's team can begin backend development in parallel with the wireframe revisions. The API endpoints will be built using the existing database schema from the old flow, with extensions needed. Backend development is estimated to take approximately one week.

• Amar proposed an AI-powered meeting intelligence agent that automatically generates structured meeting minutes from recordings or notes using InnoVentures' company template and pushes action items to Planner. This solution addresses the current inefficiency in manual minutes documentation.

• Amar requires access to Azure speech API and SharePoint templates to develop the proof of concept. The Meeting Lead will provision Azure resources by tomorrow, and Anas Al Ali will provide SharePoint templates library access today.

• Q3 budget review is scheduled for next Monday. All department heads must submit their budget estimates by Friday without exception.

Decisions Made

• Proceed with one additional revision round of the onboarding flow wireframe before developer handoff

• Authorize parallel backend development while wireframe revisions are underway

• Prioritize the meeting intelligence agent project and request a proof of concept within two weeks

• Provision Azure resources and provide SharePoint template access to support the meeting intelligence agent development

Action Items

| Task | Assignee |
| --- | --- |
| Revise onboarding flow wireframe based on design team feedback and deliver to developers | Sarah - InnoVentures |
| Set up API endpoints and extend database schema for onboarding flow backend | Anas Al Ali (Director of Business) - InnoVentures |
| Develop proof of concept for meeting intelligence agent using Azure speech API and SharePoint templates | Amar - InnoVentures |
| Provision Azure speech API resources and provide access to Amar | Meeting Lead - InnoVentures |
| Provide Amar with access to SharePoint templates library | Anas Al Ali (Director of Business) - InnoVentures |
| Submit department budget estimates for Q3 review | All attendees |

Follow-ups

• Check with Sarah by Thursday for revised onboarding wireframe delivery to developers

• Monitor Anas Al Ali's backend development progress; expect completion within one week

• Follow up with Amar in two weeks for meeting intelligence agent proof of concept delivery

• Verify Azure resources are provisioned by tomorrow

• Confirm all department budget estimates are submitted by Friday for Monday's Q3 budget review

This document was automatically generated by the Meeting Intelligence Agent  ·  InnoVentures