|  | Minutes of Meeting |
| --- | --- |

| Meeting Title | Onboarding Flow Development & Meeting Intelligence Initiative |
| --- | --- |
| Date | 2026-06-04 |
| Prepared By | Meeting Intelligence Agent |

Attendees

• Alhasan (Director of Technology) - InnoVentures
• Anas Al Ali (Director of Business) - InnoVentures
• Sarah (Designer) - InnoVentures
• Amar (AI Engineer) - InnoVentures

Agenda

• New onboarding flow wireframe revisions and development timeline

• AI-powered meeting intelligence agent for automated minutes generation

• Q3 budget review submission deadline

Discussion Points

• The onboarding flow wireframe has been completed and reviewed by the design team, but requires another revision cycle to address mobile layout feedback. Sarah estimated three to four days for revisions, with delivery to developers targeted for Thursday. Anas Al Ali's team can begin backend API endpoint setup in parallel using the existing database schema from the old flow, requiring approximately one week for completion.

• Amar proposed building a meeting intelligence agent that automatically generates structured meeting minutes from recordings or notes using InnoVentures' company template and can push action items directly to Planner. Alhasan Farajallah approved this as a priority initiative with a two-week proof-of-concept deadline. Amar identified dependencies on Azure Speech API access and SharePoint templates library access to meet the timeline.

• Q3 budget review is scheduled for next Monday, requiring all department heads to submit their budget estimates by Friday with no exceptions.

Decisions Made

• Approved Sarah's three to four day revision timeline for onboarding flow wireframe with Thursday delivery deadline to developers

• Approved Anas Al Ali's team to begin backend API endpoint development in parallel with frontend revisions

• Prioritized the AI meeting intelligence agent project with a two-week proof-of-concept deadline

• Confirmed Q3 budget submission deadline as Friday for all departments

Action Items

| Task | Assignee |
| --- | --- |
| Revise onboarding flow wireframe based on design team feedback and deliver revised version to developers | Sarah (Designer) - InnoVentures |
| Begin backend API endpoint setup and database schema extension for onboarding flow | Anas Al Ali (Director of Business) - InnoVentures |
| Provision Azure Speech API and SharePoint template access for meeting intelligence agent development | Alhasan (Director of Technology) - InnoVentures |
| Provide Amar with access to SharePoint templates library and send access link | Anas Al Ali (Director of Business) - InnoVentures |
| Develop proof of concept for AI meeting intelligence agent that generates structured minutes and pushes action items to Planner | Amar (AI Engineer) - InnoVentures |
| Submit Q3 department budget estimates | All attendees |

Follow-ups

• Check with Sarah by Thursday for revised onboarding wireframe delivery to developers

• Verify Alhasan provisions Azure resources by tomorrow as committed

• Confirm Anas sends SharePoint templates access link to Amar today

• Monitor Amar's progress on meeting intelligence agent proof of concept; due in two weeks

• Collect all department budget estimates by Friday for Q3 review meeting on Monday

This document was automatically generated by the Meeting Intelligence Agent  ·  InnoVentures